**PLANNING REPORT**

**Sprint 3 - 08/11/2024 - 14/11/2024**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Meeting date: 9:00 PM - 15/11/2024**

1. **MAIN TASK**

| **Item** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revise Use-case specification | 8:00 PM -20/11/2024 | Trần Thị Cát Tường  Võ Hoàng Đức |
| 2 | Divide the system into components, connect them, and describe each component in detail in the Logical View section of the SAD documen | 8:00 PM -20/11/2024 | Trần Thị Cát Tường  Lâm Sỹ Tân |
| 3 | Describe responsibility and how component is connected with other  components in Section 4.x | 8:00 PM -20/11/2024 | Võ Hoàng Đức |
| 4 | Draw class diagrams | 8:00 PM -20/11/2024 | Ôn Gia Bảo  Trần Đan Huy |
| 5 | Document training | 8:00 PM -20/11/2024 | ALL |
| 6 | Report | 12:00 AM-20/11/2024 | Trần Đan Huy |

# SUMMARY

In Sprint 2, we faced challenges in obtaining feedback and updating documents within a tight timeline. Despite these obstacles, we adapted quickly, successfully completing all documentation. Our team is steadily improving, gaining discipline, and deepening our understanding of the software development process. With all reports finalized and a solid plan in place, we’re committed to enhancing our professionalism and accelerating our progress in the upcoming phase