**PLANNING REPORT**

**Sprint 5 - 29/11/2024 - 12/12/2024**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Meeting date: 9:00 PM - 27/11/2024**

1. **MAIN TASK**

| **Item** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Test Case and Test Plan | 8:00 PM - 11/12/2024 | All |
| 2 | Test Plan | 8:00 PM - 11/12/2024 | Lâm Sỹ Tân  Trần Thị Cát Tường |
| 3 | Design Test Case | 8:00 PM - 11/12/2024 | Võ Hoàng Đức  Ôn Gia Bảo |
| 4 | Execute Test Case | 8:00 PM - 11/12/2024 | Trần Đan Huy |
| 5 | Test Report | 8:00 PM - 11/12/2024 | Trần Đan Huy |
| 6 | Front End Implementation | 8:00 PM - 11/12/2024 | Trần Thị Cát Tường  Võ Hoàng Đức |
| 7 | Back End Implementation | 8:00 PM - 11/12/2024 | Ôn Gia Bảo  Võ Hoàng Đức  Lâm Sỹ Tân  Trần Đan Huy |
| 8 | Report | 10:00 PM - 12/12/2024 | Trần Đan Huy |
| 9 | Document training | 8:00 PM - 11/12/2024 | All |

# SUMMARY

In Sprint 4, we faced challenges in creating the Figma designs and User Interface Prototype document. Despite these obstacles, we quickly adapted to design and successfully completed all the documents. Our team is steadily improving, becoming more disciplined, and gaining a deeper understanding of the software development process. With all reports finalized and a solid plan in place, we are committed to enhancing our professionalism and accelerating progress in the upcoming phase.