**REVIEW REPORT**

**Sprint 5, 29/11/2024 – 12/12/2024**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Meeting date:** 11/12/2024- 9:00 PM

# WORK REVIEW

| **Item** | **Description** | **Responsibility** | **Due date** | **Completion level** |
| --- | --- | --- | --- | --- |
| 1 | Test plan - Introduction | Trần Thị Cát Tường | 8:00 PM -04/12/2024 | 100% |
| 2 | Test plan - Target Test Item(Features, Areas) | Trần Đan Huy | 8:00 PM -04/12/2024 | 100% |
| 3 | Test plan - Target Test Item(Techniques) | Lâm Sỹ Tân | 8:00 PM -04/12/2024 | 100% |
| 4 | Test plan - Environment Needs | Võ Hoàng Đức | 8:00 PM -04/12/2024 | 100% |
| 5 | Test plan - Responsibilities, Staffing, and Training Needs | Ôn Gia Bảo | 8:00 PM -04/12/2024 | 100% |
| 6 | Fill test-case.xlsx (function: login) | Lâm Sỹ Tân | 8:00 PM -11/12/2024 | 100% |
| 7 | Fill test-case.xlsx (function: upload product) | Trần Đan Huy | 8:00 PM -11/12/2024 | 100% |
| 8 | Fill test-case.xlsx (function: Approving and managing sellers) | Võ Hoàng Đức | 8:00 PM -11/12/2024 | 100% |
| 9 | Fill test-case.xlsx (function: Leave Feedback & Rate Sellers) | Trần Thị Cát Tường | 8:00 PM -11/12/2024 | 100% |
| 10 | Fill test-case.xlsx (function:Contact with admins) | Ôn Gia Bảo | 8:00 PM -11/12/2024 | 100% |
| 6 | Front End Implementation | Lâm Sỹ Tân  Võ Hoàng Đức  Ôn Gia Bảo  Trần Thị Cát Tường | 8:00 PM-11/12/2024 | 85% |
| 7 | Back End Implementation | Trần Đan Huy | 8:00 PM-11/12/2024 | 35% |
| 8 | Document Training | All | 8:00 PM-11/12/2024 | 100% |
| 9 | Report | Trần Đan Huy | 10:00 PM-12/12/2024 | 100% |

**2. FULL EVALUATION**

1. **What went well ?**

* The topics and products related to test cases were developed with high quality and efficiency.
* Additional training sessions on documentation helped team members enhance their overall knowledge while improving skills in formatting, grammar, and word usage
* All members completed their tasks excellently, ensuring both timeliness and quality.
* The team worked proactively, achieving outstanding productivity in completing the tasks.
* Team members collaborated harmoniously, providing timely support to resolve any arising issues and ensuring the work remained on track.
* The test cases were presented clearly and in detail, fully meeting the established testing standards.
* In-depth discussions were regularly held to address complex issues encountered during the process.

1. **What went wrong ?**

* Tight deadlines due to overlapping exams in other courses make creating test documentation more difficult.
* Due to the incomplete development of the T-2HAND website, it is quite challenging to provide actual results for test cases and the status of each test case because of the lack of visual representation

1. **What problems and what caused the problem ?**

* Team members need to reorganize their schedules and plan their other course projects in detail to ensure they have enough time and focus to execute the software project in the most professional and efficient manner.
* To address the tight time frame in Sprint 4, the team can create a detailed plan, assign tasks effectively, and monitor progress regularly. Additionally, maintaining close communication within the team and prioritizing the completion of key features first will help ensure both quality and timely delivery of the work.
* Use requirement documents to simulate the functions to be tested
* Use wireframes or prototypes to predict and build test scenarios.
* Organize training sessions with the development team to clarify incomplete features.

1. **What can be done differently in the next sprint to improve the project ?**

* The time should be calculated more efficiently to address the workload issues between courses this semester.
* Additional training sessions on documentation should be organized to help members gain a better understanding and mastery of the materials.
* Enhance interaction among members in discussing common issues to arrive at the most effective solutions based on mutual agreement.
* Accelerate the progress of the project to complete tasks ahead of the planned deadlines
* The website should be produced at a fast rate to be able to perfect the main functions

1. **What lesson could we learn ?**

* The team needs to handle large workloads with good communication and time management.
* All issues must be thoroughly discussed before reaching a consensus for the entire team to follow.
* A more detailed plan should be made, and progress should be regularly monitored to evaluate whether the products built by the team members meet the requirements. If not, members should continue to improve and produce better results..
* The group must learn to communicate more on the front-end and back-end side.

# SUMMARY

Sprint 5 was carried out over two weeks; however, these were also the final two weeks of the course, with many assignments and projects from other courses, which limited the time available for the project and slightly affected the progress. Nevertheless, each team member made a great effort to fulfill their tasks and responsibilities effectively. The test cases and related documentation were designed, completed, and optimized with good performance and met the deadlines, marking an important milestone as the project nears its final stage. This also represents a major turning point, paving the way for the successful completion of the project