**REVIEW REPORT**

**Sprint 6, 13/12/2024 – 31/12/2024**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Meeting date:** 31/12/2024- 9:00 PM

# WORK REVIEW

| **Item** | **Description** | **Responsibility** | **Due date** | **Completion level** |
| --- | --- | --- | --- | --- |
| 1 | Fix PA2 | Võ Hoàng Đức | 8:00 PM -17/12/2024 | 100% |
| 2 | Fix PA0 | Trần Thị Cát Tường | 8:00 PM -17/12/2024 | 100% |
| 3 | Fix PA3(Vite) | Trần Đan Huy | 8:00 PM -17/12/2024 | 100% |
| 4 | Fix PA3 (Deployment & Implementation view) | Lâm Sỹ Tân | 8:00 PM -17/12/2024 | 100% |
| 5 | Fix PA3 (backend) | Ôn Gia Bảo | 8:00 PM -17/12/2024 | 100% |
| 6 | Front End Implementation | ALL | 8:00 PM -17/12/2024 | 90% |
| 7 | Back End Implementation | ALL | 8:00 PM -17/12/2024 | 70% |
| 8 | Weekly report | Trần Đan Huy | 10:00 PM-18/12/2024 | 100% |
| 9 | Document Training | ALL | 8:00 PM -17/12/2024 | 100% |
| 10 | Front End Implementation | ALL | 8:00 PM -24/12/2024 | 100% |
| 6 | Back End Implementation | ALL | 8:00 PM -24/12/2024 | 100% |
| 7 | Weekly report | Trần Đan Huy | 10:00 PM-25/12/2024 | 100% |
| 8 | Document training | ALL | 8:00 PM -24/12/2024 | 100% |
| 9 | Fix bugs | ALL | 8:00 PM -30/12/2024 | 100% |
| 10 | Prepare Presentation (slide) | Trần Đan Huy | 8:00 PM -30/12/2024 | 100% |
| 11 | Prepare Presentation (content) | Ôn Gia Bảo | 8:00 PM -30/12/2024 | 100% |
| 12 | Execute Test Case | ALL | 8:00 PM -30/12/2024 | 100% |
| 13 | Test Report | ALL | 8:00 PM -30/12/2024 | 100% |
| 14 | Weekly report | Trần Đan Huy | 10:00 PM-31/12/2024 | 100% |
| 15 | Document training | ALL | 8:00 PM -30/12/2024 | 100% |
| 16 | Prepare your presentation | ALL | 8:00 PM -31/12/2024 | 100% |
| 17 | Document training | ALL | 8:00 PM -31/12/2024 | 100% |

**2. FULL EVALUATION**

1. **What went well ?**

* .Supplementary training sessions on documentation helped team members enhance their overall knowledge while improving skills in formatting, grammar, and word usage.
* All members completed their tasks excellently, ensuring both timeliness and quality.
* The team worked proactively, achieving outstanding productivity in completing assigned tasks.
* Team members collaborated harmoniously, providing timely support to resolve any arising issues and ensuring the work stayed on track.
* The documents were perfectly revised based on feedback from the instructor.
* T-2HAND has been successfully developed and is ready for use.
* In-depth discussions were regularly held to address complex issues encountered during the process.

1. **What went wrong ?**

* The team members faced significant challenges in arranging their schedules to work on the project. This was due to the peak period of final exams for various specialized subjects, requiring them to dedicate considerable time to studying.
* Health issues
* No issues arose, everything went well, and the project gradually reached its conclusion.

1. **What problems and what caused the problem ?**

* Team members need to reorganize their schedules and create detailed plans for their other course projects to ensure they have enough time and focus to execute the software project professionally and efficiently.
* To address the tight time frame in Sprint 6, the team can develop a detailed plan, assign tasks effectively, and regularly monitor progress. Additionally, maintaining close communication within the team and prioritizing the completion of key features first will help ensure both quality and timely delivery.
* Organize training sessions with the development team to clarify incomplete features.
* Team members must ensure and maintain their health to perform their assigned tasks effectively..

1. **What lesson could we learn ?**

* The team needs to handle large workloads with good communication and time management.
* All issues must be thoroughly discussed before reaching a consensus for the entire team to follow.
* A more detailed plan should be made, and progress should be regularly monitored to evaluate whether the products built by the team members meet the requirements. If not, members should continue to improve and produce better results..

# SUMMARY

Sprint 6 was carried out over three weeks; however, these weeks coincided with final exams for other courses, along with numerous assignments and projects, which limited the time available for the project and slightly affected the progress. Despite this, each team member made a tremendous effort to fulfill their tasks and responsibilities effectively.The related documentation was designed, completed, and optimized with good performance, meeting all deadlines. The project has been fully completed, from documentation to the website, and is now ready for the launch of T-2HANDS.