**Project Assignment 4 Meeting**

**Sprint 4, 22/11/2024- 28/11/2024**

**08/11/2024 – 09:00 P.M - Meeting 1**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 27/11/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | . Revise Use-case specification | Trần Thị Cát Tường  Võ Hoàng Đức | 100% |
| 2 | Divide the system into components, connect them, and describe each component in detail in the Logical View section of the SAD document | Trần Thị Cát Tường  Lâm Sỹ Tân | 100% |
| 3 | Describe responsibility and how component is connected with other  components in Section 4.x | Võ Hoàng Đức | 100% |
| 4 | Draw class diagrams | Trần Đan Huy  Ôn Gia Bảo | 100% |
| 5 | Document Training | All | 100% |
| 6 | Report | Trần Đan Huy | 100% |

1. **Issues and impacts**

* Team members have different understandings and perspectives on requirements, leading to inconsistencies in diagram design.
* Each member has their own design style, making it challenging to unify the documents.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Deployment of SAD | Trần Thị Cát Tường | 8:00 PM -27/11/2024 |
| 2 | Implementation view of SAD | Võ Hoàng Đức | 8:00 PM -27/11/2024 |
| 3 | Introduction, Figma prototype, Guest page of GUI prototype: | Lâm Sỹ Tân | 8:00 PM -27/11/2024 |
| 4 | Seller page, Admin page of GUI prototype | Ôn Gia Bảo | 8:00 PM -27/11/2024 |
| 5 | Buyer page of GUI prototype, Revised SAD | Trần Đan Huy | 8:00 PM -27/11/2024 |
| 6 | Front End Implementation | Võ Hoàng Đức  Trần Thị Cát Tường | 8:00 PM -27/11/2024 |
| 7 | Back End Implementation | Ôn Gia Bảo  Võ Hoàng Đức  Lâm Sỹ Tân  Trần Đan Huy | 8:00 PM -27/11/2024 |
| 8 | Report | Trần Đan Huy | 10:00 PM-28/11/2024 |
| 9 | Document Training | All | 8:00 PM -27/11/2024 |

**Project Assignment 4 Meeting**

**Sprint 4, 22/11/2024- 28/11/2024**

**08/11/2024 – 09:00 P.M - Meeting 2**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 04/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Deployment of SAD | Trần Thị Cát Tường | 100% |
| 2 | Implementation view of SAD | Võ Hoàng Đức | 100% |
| 3 | Introduction, Figma prototype, Guest page of GUI prototype: | Lâm Sỹ Tân | 100% |
| 4 | Seller page, Admin page of GUI prototype | Ôn Gia Bảo | 100% |
| 5 | Buyer page of GUI prototype, Revised SAD | Trần Đan Huy | 100% |
| 6 | Front End Implementation | Trần Thị Cát Tường  Võ Hoàng Đức | 55% |
| 7 | Back End Implementation | Trần Đan Huy  Ôn Gia Bảo  Lâm Sỹ Tân  Võ Hoàng Đức | 10% |
| 8 | Report | Trần Đan Huy | 100% |
| 9 | Document Training | All |  |

1. **Issues and impacts**

* As the course is nearing its conclusion, each team member has different subjects with varying project requirements, resulting in a significant workload for each individual. This may lead to delays in progress compared to the initial plan.
* Due to the tight time frame for Sprint 4, while the interface design required quick completion, this led to some important details being overlooked or the design remaining unfinished.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Test plan - Introduction: | Trần Thị Cát Tường | 8:00 PM -04/12/2024 |
| 2 | Test plan - Target Test Item(Features, Areas) | Trần Đan Huy | 8:00 PM -04/12/2024 |
| 3 | Test plan - Target Test Item(Techniques) | Lâm Sỹ Tân | 8:00 PM -04/12/2024 |
| 4 | Test plan - Environment Needs | Võ Hoàng Đức | 8:00 PM -04/12/2024 |
| 5 | Test plan - Responsibilities, Staffing, and Training Needs | Ôn Gia Bảo | 8:00 PM -04/12/2024 |
| 6 | Report | Trần Đan Huy | 10:00 PM-05/12/2024 |
| 7 | Document Training | All | 8:00 PM -04/12/2024 |