**Project Assignment 5 Meeting**

**Sprint 5, 29/11/2024- 12/12/2024 - Week 1**

**29/11/2024 – 09:00 P.M - Meeting 1**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 04/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Deployment of SAD | Trần Thị Cát Tường | 100% |
| 2 | Implementation view of SAD | Võ Hoàng Đức | 100% |
| 3 | Introduction, Figma prototype, Guest page of GUI prototype | Lâm Sỹ Tân | 100% |
| 4 | Seller page, Admin page of GUI prototype | Ôn Gia Bảo | 100% |
| 5 | Buyer page of GUI prototype, Revised SAD | Trần Đan Huy | 100% |
| 6 | Front End Implementation | Trần Thị Cát Tường  Võ Hoàng Đức | 55% |
| 7 | Back End Implementation | Trần Đan Huy  Ôn Gia Bảo  Lâm Sỹ Tân  Võ Hoàng Đức | 10% |
| 8 | Report | Trần Đan Huy | 100% |
| 9 | Document training | All | 100% |

1. **Issues and impacts**

* Team members have different understandings and perspectives on requirements, leading to inconsistencies in diagram design.
* Each member has their own design style, making it challenging to unify the documents.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Test plan - Introduction | Trần Thị Cát Tường | 8:00 PM -04/12/2024 |
| 2 | Test plan - Target Test Item(Features, Areas) | Trần Đan Huy | 8:00 PM -04/12/2024 |
| 3 | Test plan - Target Test Item(Techniques) | Lâm Sỹ Tân | 8:00 PM -04/12/2024 |
| 4 | Test plan - Environment Needs | Võ Hoàng Đức | 8:00 PM -04/12/2024 |
| 5 | Test plan - Responsibilities, Staffing, and Training Needs | Ôn Gia Bảo | 8:00 PM -04/12/2024 |
| 6 | Report | Trần Đan Huy | 10:00 PM-05/12/2024 |
| 7 | Document Training | All | 8:00 PM -04/12/2024 |

**Project Assignment 5 Meeting**

**Sprint 5, 29/11/2024- 12/12/2024 - Week 1**

**04/12/2024 – 09:00 P.M - Meeting 2**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 11/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Test plan - Introduction | Trần Thị Cát Tường | 100% |
| 2 | Test plan - Target Test Item(Features, Areas) | Trần Đan Huy | 100% |
| 3 | Test plan - Target Test Item(Techniques) | Lâm Sỹ Tân | 100% |
| 4 | Test plan - Environment Needs | Võ Hoàng Đức | 100% |
| 5 | Test plan - Responsibilities, Staffing, and Training Needs | Ôn Gia Bảo | 100% |
| 8 | Report | Trần Đan Huy | 100% |
| 9 | Document training | All | 100% |

1. **Issues and impacts**

* Fully and accurately capturing software requirements is a significant challenge, requiring precision and attention to detail.
* Tight deadlines due to overlapping exams in other courses make creating test documentation more difficult.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Fill test-case.xlsx (function: login) | Lâm Sỹ Tân | 8:00 PM -11/12/2024 |
| 2 | Fill test-case.xlsx (function: upload product) | Trần Đan Huy | 8:00 PM -11/12/2024 |
| 3 | Fill test-case.xlsx (function: Approving and managing sellers) | Võ Hoàng Đức | 8:00 PM -11/12/2024 |
| 4 | Fill test-case.xlsx (function: Leave Feedback & Rate Sellers) | Trần Thị Cát Tường | 8:00 PM -11/12/2024 |
| 5 | Fill test-case.xlsx (function:Contact with admins) | Ôn Gia Bảo | 8:00 PM -11/12/2024 |
| 6 | Front End Implementation | Lâm Sỹ Tân  Võ Hoàng Đức  Ôn Gia Bảo  Trần Thị Cát Tường | 8:00 PM-11/12/2024 |
| 7 | Back End Implementation | Trần Đan Huy | 8:00 PM-11/12/2024 |
| 8 | Report | Trần Đan Huy | 10:00 PM-12/12/2024 |
| 9 | Document Training | All | 8:00 PM -11/12/2024 |

**Project Assignment 5 Meeting**

**Sprint 5, 29/11/2024- 12/12/2024 - Week 2**

**11/12/2024 – 09:00 P.M - Meeting 3**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 13/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Fill test-case.xlsx (function: login) | Lâm Sỹ Tân | 100% |
| 2 | Fill test-case.xlsx (function: upload product) | Trần Đan Huy | 100% |
| 3 | Fill test-case.xlsx (function: Approving and managing sellers) | Võ Hoàng Đức | 100% |
| 4 | Fill test-case.xlsx (function: Leave Feedback & Rate Sellers) | Trần Thị Cát Tường | 100% |
| 5 | Fill test-case.xlsx (function:Contact with admins) | Ôn Gia Bảo | 100% |
| 6 | Front End Implementation | Lâm Sỹ Tân  Võ Hoàng Đức  Ôn Gia Bảo  Trần Thị Cát Tường | 85% |
| 7 | Back End Implementation | Trần Đan Huy | 35% |
| 8 | Report | Trần Đan Huy | 100% |
| 9 | Document Training | All | 100% |

1. **Issues and impacts**

* Due to the incomplete development of the T-2HAND website, it is quite challenging to provide actual results for test cases and the status of each test case because of the lack of visual representation.
* Tight deadlines due to overlapping exams in other courses make creating test documentation more difficult.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Fix bugs | ALL | 8:00 PM -25/12/2024 |
| 2 | Prepare Presentation | ALL | 8:00 PM -25/12/2024 |
| 3 | Front End Implementation | ALL | 8:00 PM -25/12/2024 |
| 4 | Back End Implementation | ALL | 8:00 PM -25/12/2024 |
| 5 | Weekly report | Trần Đan Huy | 10:00 PM-26/12/2024 |
| 6 | Document training | All | 8:00 PM -25/12/2024 |