**Project Assignment 6 Meeting**

**Sprint 6, 13/12/2024- 31/12/2024 - Week 1**

**13/12/2024 – 09:00 P.M - Meeting 1**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 31/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Fill test-case.xlsx (function: login) | Lâm Sỹ Tân | 100% |
| 2 | Fill test-case.xlsx (function: upload product) | Trần Đan Huy | 100% |
| 3 | Fill test-case.xlsx (function: Approving and managing sellers) | Võ Hoàng Đức | 100% |
| 4 | Fill test-case.xlsx (function: Leave Feedback & Rate Sellers) | Trần Thị Cát Tường | 100% |
| 5 | Fill test-case.xlsx (function:Contact with admins) | Ôn Gia Bảo | 100% |
| 6 | Front End Implementation | Lâm Sỹ Tân  Võ Hoàng Đức  Ôn Gia Bảo  Trần Thị Cát Tường | 85% |
| 7 | Back End Implementation | Trần Đan Huy | 35% |
| 8 | Report | Trần Đan Huy | 100% |
| 9 | Document Training | All | 100% |

1. **Issues and impacts**

* Due to the incomplete development of the T-2HAND website, it is quite challenging to provide actual results for test cases and the status of each test case because of the lack of visual representation.
* Tight deadlines due to overlapping exams in other courses make creating test documentation more difficult.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Fix PA2 | Võ Hoàng Đức | 8:00 PM -17/12/2024 |
| 2 | Fix PA0 | Trần Thị Cát Tường | 8:00 PM -17/12/2024 |
| 3 | Fix PA3(Vite) | Trần Đan Huy | 8:00 PM -17/12/2024 |
| 4 | Fix PA3 (Deployment & Implementation view) | Lâm Sỹ Tân | 8:00 PM -17/12/2024 |
| 5 | Fix PA3 (backend) | Ôn Gia Bảo | 8:00 PM -17/12/2024 |
| 6 | Front End Implementation | ALL | 8:00 PM -17/12/2024 |
| 7 | Back End Implementation | ALL | 8:00 PM -17/12/2024 |
| 8 | Weekly report | Trần Đan Huy | 10:00 PM-18/12/2024 |
| 9 | Document training | All | 8:00 PM -17/12/2024 |

**Project Assignment 6 Meeting**

**Sprint 6, 13/12/2024- 31/12/2024 - Week 1**

**17/12/2024 – 09:00 P.M - Meeting 2**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 24/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Fix PA2 | Võ Hoàng Đức | 100% |
| 2 | Fix PA0 | Trần Thị Cát Tường | 100% |
| 3 | Fix PA3(Vite) | Trần Đan Huy | 100% |
| 4 | Fix PA3 (Deployment & Implementation view) | Lâm Sỹ Tân | 100% |
| 5 | Fix PA3 (backend) | Ôn Gia Bảo | 100% |
| 6 | Front End Implementation | ALL | 90% |
| 7 | Back End Implementation | ALL | 70% |
| 8 | Report | Trần Đan Huy | 100% |
| 9 | Document Training | All | 100% |

1. **Issues and impacts**

* The team members faced significant challenges in arranging their schedules to work on the project. This was due to the peak period of final exams for various specialized subjects, requiring them to dedicate considerable time to studying.
* Health issues

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Front End Implementation | ALL | 8:00 PM -24/12/2024 |
| 2 | Back End Implementation | ALL | 8:00 PM -24/12/2024 |
| 3 | Weekly report | Trần Đan Huy | 10:00 PM-25/12/2024 |
| 4 | Document training | All | 8:00 PM -24/12/2024 |

**Project Assignment 6 Meeting**

**Sprint 6, 13/12/2024- 31/12/2024 - Week 2**

**24/12/2024 – 09:00 P.M - Meeting 1**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 30/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Front End Implementation | ALL | 100% |
| 2 | Back End Implementation | ALL | 100% |
| 3 | Weekly report | Trần Đan Huy | 100% |
| 4 | Document training | ALL | 100% |

1. **Issues and impacts**

* The team members faced significant challenges in arranging their schedules to work on the project. This was due to the peak period of final exams for various specialized subjects, requiring them to dedicate considerable time to studying.
* Health issues

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Fix bugs | ALL | 8:00 PM -30/12/2024 |
| 2 | Prepare Presentation (slide) | Trần Đan Huy | 8:00 PM -30/12/2024 |
| 3 | Prepare Presentation (content) | Ôn Gia Bảo | 8:00 PM -30/12/2024 |
| 4 | Execute Test Case | ALL | 8:00 PM -30/12/2024 |
| 5 | Test Report | ALL | 8:00 PM -30/12/2024 |
| 6 | Weekly report | Trần Đan Huy | 10:00 PM-31/12/2024 |
| 7 | Document training | ALL | 8:00 PM -30/12/2024 |

**Project Assignment 6 Meeting**

**Sprint 6, 13/12/2024- 31/12/2024 - Week 3**

**30/12/2024 – 09:00 P.M - Meeting 1**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.
* **Next meeting:** 31/12/2024- 9:00 PM

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Fix bugs | ALL | 100% |
| 2 | Prepare Presentation (slide) | Trần Đan Huy | 100% |
| 3 | Prepare Presentation (slide) | Ôn Gia Bảo | 100% |
| 4 | Execute Test Case | ALL | 100% |
| 5 | Test Report | ALL | 100% |
| 6 | Weekly report | Trần Đan Huy | 100% |
| 7 | Document training | ALL | 100% |

1. **Issues and impacts**

* No issues arose, everything went well, and the project gradually reached its conclusion.

1. **Next week’s goals:**

| **Item** | **Description** | **Responsibility** | **Due to** |
| --- | --- | --- | --- |
| 1 | Prepare your presentation | ALL | 8:00 PM -31/12/2024 |
| 2 | Document training | ALL | 8:00 PM -31/12/2024 |

**Project Assignment 6 Meeting**

**Sprint 6, 13/12/2024- 31/12/2024 - Week 3**

**31/12/2024 – 09:00 P.M - Meeting 2**

**Group ID:** **8**

**Project name**: T-2Hand

**Prepared by:** **Trần Đan Huy**

**Present members:**

22127377 – **Lâm Sỹ Tân** *Leader*   
22127163 – **Trần Đan Huy**  
22127444 – **Trần Thị Cát Tường**  
22127026 – **Ôn Gia Bảo**

22127074 – **Võ Hoàng Đức**

* All members attended.

1. **Achievements from last week.**

| **Item** | **Description** | **Responsibility** | **Completion level** |
| --- | --- | --- | --- |
| 1 | Prepare your presentation | ALL | 100% |
| 2 | Document training | ALL | 100% |

1. **Issues and impacts**

* The project has been fully completed, from documentation to the website, and is ready for the launch of T-2HAND.